The City application — working copy
1316 Bozeman · Joshua Tree Cabinetry · Stephen Banker · helper Diane Anders
Railroad Urban Renewal District only. Application due Friday, August 28, 2026. Diane meets Ellie Monday morning. Nothing files except by Diane.
Updated Sunday night, August 23, 2026 from Diane’s corrections. Gutters: not aluminum; over the stonework only. One barn door filled with concrete. Story is not on the form.
Applicant
Stephen Banker · Joshua Tree Cabinetry · 78 John G Mine Rd, Helena, MT 59602 · (406) 443-3211
Building
1316 Bozeman Avenue, Helena, MT 59601 · Railroad URD. Owner of record: John Horne. Applicant is lessee and intended future owner.
Description of project (the form — not the story)
Restore the exterior of the historic stone warehouse for Joshua Tree Cabinetry. Scope: windows and filled openings; window wells; rear barn doors (one filled with concrete); masonry where stone has deteriorated; gutters over the stonework only (not the entire building; not aluminum); ADA ramp to code ($5,000); mural with the owner’s blessing; graffiti wash; sidewalk water and air for cyclists. Overhead doors are private. Basement is not occupied. No demolition. The full project story is a separate document, not this form.
Working priced total
$84,680.59 including the $5,000 ramp. Graffiti wash still open. City match at half would be about $42,340.
Private money
About $28,000 already spent, plus a home-equity line of up to $250,000.
Still blank on the form
• Jobs now, and jobs planned at Bozeman — Stephen only. Do not guess.
• John Horne signature, phone, email.
• Lease: term, parties, permission to change the exterior.
• Graffiti-wash bid (two spots, not the mural).
• Written $5,000 ramp quote in the packet.
• Written extension of window quotes (expire Aug 27; file Aug 28).
• Exact gutter metal name if Ellie wants it written (not aluminum; over stonework only — locked).




