# Cost board — August 23

1316 Bozeman · Joshua Tree Cabinetry · Stephen Banker · helper Diane Anders

Railroad Urban Renewal District only. Application due Friday, August 28, 2026. Diane meets Ellie Monday morning. Nothing files except by Diane.

Updated Sunday night, August 23, 2026 from Diane’s corrections. Gutters: not aluminum; over the stonework only. One barn door filled with concrete. Story is not on the form.

| Item | Amount |
| --- | --- |
| Office windows (glass + labor) | $6,960.00 |
| Front shipping windows (glass + labor) | $5,946.00 |
| Basement windows — weather only | $2,704.59 |
| Masonry — Karson Klass | $6,300.00 |
| Overhead doors (deposit $11,532 due Sept 8 — private) | $19,220.00 |
| Bifold barn / double-hinged doors | $5,400.00 |
| Remove concrete from 2 doors, restore (one rear barn door is filled) | $6,000.00 |
| Window wells | $1,000.00 |
| Remove concrete from covered windows | $1,600.00 |
| Restore window encasements | $6,000.00 |
| Gutters — over stonework only; not aluminum | $14,100.00 |
| ADA / handicap entrance — ramp (door off) | $5,000.00 |
| Mural restore | $2,500.00 |
| Disposal | $1,200.00 |
| Air and water for cyclists | $750.00 |
| WORKING PRICED TOTAL | $84,680.59 |
| Graffiti wash (2 spots, not the mural) | unpriced |

Gutters run over the stonework only — not the entire building, and not aluminum. Dollars unchanged at $14,100.

One rear barn door is filled with concrete. The $6,000 door line is unchanged until Diane changes the bid.