Work board — August 23
1316 Bozeman · Joshua Tree Cabinetry · Stephen Banker · helper Diane Anders
Railroad Urban Renewal District only. Application due Friday, August 28, 2026. Diane meets Ellie Monday morning. Nothing files except by Diane.
Updated Sunday night, August 23, 2026 from Diane’s corrections. Gutters: not aluminum; over the stonework only. One barn door filled with concrete. Story is not on the form.
FRI AUG 28 — Application due. Diane meets Ellie Monday morning.
AUG 27 — Window quotes expire the day before filing. Need a refresh or a written extension.
SEP 8 — Overhead-door deposit $11,532 (private; file first).
DONE — Gutters $14,100: not aluminum; over the stonework only (not the entire building).
DONE — One rear barn door is filled with concrete — not both.
DONE — Story stays off the application form (Diane’s instruction).
DONE — Honor John Horne: Capital Transfer for 76 years. The next chapter is cabinetry in the same working building.
DONE — Call remaining stone work deterioration that needs to be shored up — not weather poetry.
DONE — ADA ramp $5,000. Handicapped door off.
DONE — Mural $2,500. Disposal $1,200. Cyclist air and water $750.
DONE — Railroad District only. Downtown HURD parked.
WAITING — Headcount now + planned at Bozeman (Stephen only).
WAITING — Horne signature + lease.
WAITING — Graffiti-wash bid.
WAITING — Written ramp quote in the packet.
WAITING — Exact gutter metal name if Ellie wants it on the form.




